## Slide 1: Contracting, Outsourcing, and Partnering on your Dynamics CRM Projects

## Slide 2: Mitch Milam
Dynamics CRM Architect
  Independent consultant
  Nine–Time Dynamics CRM MVP
  Contact me:
    mitch@xrmcoaches.com
    Infinite–x.net
    @mitchmilam

## Slide 3: Teaching Tuesdays
Cast your vote now
  http://tinyurl.com/TeachingTuesdays
  (searching for a new home)
Webinar schedule and recorded webinars
  http://www.xrmcoaches.com/webinars

## Slide 4: Agenda
Discuss tips for working with consultants

## Slide 5: Customer’s Viewpoint
How much work do we have?
When does it need to be done?
Do I have the resources to complete the work, given the timeframe?
How can I train–up my existing staff?

## Slide 6: Consultant’s Viewpoint
What staff does the customer have?
What will be my job responsibilities?
What are the timeframes and objectives?
What can I do to help?

## Slide 7: Communication
Team introduction
Introduction to tools and processes
Project management discussions
Schedule of status meetings/stand–ups

## Slide 8: Development Methodology
Iterative or Agile development works nicely with Dynamics CRM
Waterfall is possible, but not as effective, in my opinion

## Slide 9: Clearly–Defined Responsibilities
Who will be doing what task or focus area?
Where do you go when you have questions?
How do you “raise a red–flag?”

## Slide 10: Written Specifications
Always communicate requirements via written communications
  Documents
  Emails
  TFS tasks
  Etc.

## Slide 11: Timeframes
Have the developer involved in the creation of the specification and the estimation of time
or
Have the assigned developer give an estimate
Do not assign time estimates for work you will not do!
Be realistic

## Slide 12: Frequent Checkpoints
Daily stand–ups
Weekly meetings
Built–in checkpoints and milestones

## Slide 13: Singular Project Management
Someone needs to be in charge!

## Slide 14: Quality Assurance Loop
Clearly define your build/test/QA process
Ensure that everyone follows the process

## Slide 15: Knowledge Transfer

## Slide 16: What Did I Miss?

## Slide 17: Questions?

## Slide 18: Thank You