## Slide 1: Dynamics CRM Upgrade Processes and Procedures

## Slide 2: Mitch Milam
Dynamics CRM Architect
  Independent consultant
  Nine–Time Dynamics CRM MVP
  Contact me:
    mitch@xrmcoaches.com
    Infinite–x.net
    @mitchmilam

## Slide 3: Teaching Tuesdays
Cast your vote now
  http://tinyurl.com/TeachingTuesdays
  (Searching for a new home. Just email me with ideas.)
Webinar schedule and recorded webinars
  http://www.xrmcoaches.com/webinars

## Slide 4: Agenda
Discuss the upgrade process flow
Steps to move from 4.0 to 2015
Upgrade considerations

## Slide 5: Upgrade Process Flow

## Slide 6: Discussion Path
For this discussion we assume
  You are migrating from 4.0
  Or, you have previously upgraded from 4.0 to 2011
  This discussion also applies to on–premise CRM

## Slide 7: Consideration #1: Duplication of Production
Do you create a duplicate a duplicate of your production environment?
Some cleanup operations may need to be performed in that environment only

## Slide 8: Consideration #2: Third–Party Solutions
Develop a plan for handling third–party solutions
Work with the ISVs if possible

## Slide 9: Step #1: Environment Preparation
Creation virtual machines
Install appropriate CRM version
Install additional required software

## Slide 10: Step #2: Production Database Backup
Back up your production database
Restore it to either your production duplicate or to the next version up

## Slide 11: Step #3: Database cleanup
Remove unnecessary Asynchronous Operation jobs
Remove old Sync tables
Shrink the database

## Slide 12: Step #4: Perform First Upgrade
Again, assuming 4.0 to 2011
Import database using Deployment Manager
Correct any conditions that prevent an upgrade
Perform the upgrade
Create a backup of the database, post–upgrade

## Slide 13: Consideration #2: Source Control
You simply must implement some type of source control system
  TFS
  Git
Integrated issue–tracking is a must–have
Create processes to guide developers

## Slide 14: Step #5: JavaScript Cleanup
Convert the object model from 4.0 to 2011
Remove unsupported code
Remove/Change web service calls
Now is a good time to make architectural changes
Tips–Tricks–Resources
http://www.crmaccelerators.net/dynamics-crm-4-0-2011-upgrade-tips

## Slide 15: Step #6: .NET Code Cleanup
This includes plug–ins, custom web pages, custom integration
Complete replacement of all CRM–related object model code
.NET Code Migrator for Dynamics CRM
https://crmdotnetmigrator.codeplex.com

## Slide 16: Step #7: Testing
Lots and lots of testing
Compare functionality with original system

## Slide 17: Step #8: Migrate to CRM 2013
Back up the CRM 2011 database
Restore to the CRM 2013 server
Import organization using Deployment Manager
Correct any issues that prevent import
Complete import
Back up database

## Slide 18: Step #9: CRM 2013 Testing
Test for differences between 2011 and 2013
Verify JavaScript
Verify .NET code

## Slide 19: Step #10: Migrate to CRM 2015
Back up the CRM 2013 database
Restore to the CRM 2015 server
Import organization using Deployment Manager
Correct any issues that prevent import
Complete import
Back up database

## Slide 20: Step #11: CRM 2015 Testing
Test for differences between 2013 and 2015
Verify JavaScript
Verify .NET code
Test integration as necessary

## Slide 21: Step #12: Export Solution(s)
Create a solution that contains any entity that was modified during the migration
In most cases, you cannot export and successfully import the Default Solution

## Slide 22: Step #13: Reset 2015 Test Environment
Delete the organization using Deployment Manager
Detach the database from SQL
Move database to a backup area
Restore 2013 database
Import 2013 database using Deployment Manager

## Slide 23: Step #14: Retest Migration
Import the solution exported in Step #12.
If errors occurred during the import
  Restore the database from Step #13
  Correct errors
  Repeat steps 12–13
Test 2015 environment

## Slide 24: Step #15: Production Migration Prep
In all test environments
  Disable then delete CRM organization from Deployment Manager
  Detach the organization database
  Move the organization database to a backup location

## Slide 25: Step #16: Production Migration
Start the process over from scratch:
  Move 4.0 to 2011
  Move 2011 to 2013
  Move 2013 to 2015
  Restore exported migration solution
  Test, test, test

## Slide 26: Step 17: Final Integration Testing
Install final server components like:
  Email Router
  Outlook client
  Etc.

## Slide 27: Alternative Method
Start from scratch
Migrate only relevant data

## Slide 28: What Did I Miss?

## Slide 29: Questions?

## Slide 30: Thank You